Georgia Low-Cost Land Finder Product Launch Infrastructure Roadmap Next steps after: CSV data built, landing page/dashboard built, and scheduled automation built.

Best next move Get the product online, collect emails, sell the $29 report, and track user behavior before building heavy auth or complex subscription plumbing.

# Executive summary

You are now at the product launch infrastructure stage. The next work should make the site able to collect leads, take money, unlock paid access, send alerts, rank on Google, track what users click, and create space for sponsors later.

| Priority | What to build | Why it matters |
| --- | --- | --- |
| 1 | Buy domain and deploy hosting | The product needs a public home before traffic, SEO, or payments matter. |
| 2 | Email capture and free sample flow | This tests demand and builds the audience before forcing accounts. |
| 3 | $29 report checkout and download | Fastest way to prove people will pay. |
| 4 | Analytics and SEO pages | You need to know what users want and start ranking early. |
| 5 | Alerts subscription | Recurring revenue without needing users to log into the dashboard daily. |
| 6 | Auth, Google OAuth, Stripe webhooks, gating | Needed once dashboard subscriptions are ready. |
| 7 | Sponsor slots and media kit | Extra revenue once traffic and credibility exist. |

# Recommended stack

| Need | Recommended tool | Notes |
| --- | --- | --- |
| Hosting | Vercel | Best fit for a React/Vite frontend. Netlify or Cloudflare Pages are also valid. |
| Database/auth | Supabase | Use Supabase Auth with Google OAuth and email magic links. |
| Payments | Stripe Checkout / Payment Links | Do not build custom payment logic first. Use webhooks for access control later. |
| Email delivery | Resend or MailerLite/ConvertKit | Use Resend + Supabase for custom flows, or MailerLite/ConvertKit for faster marketing automation. |
| Analytics | PostHog + Microsoft Clarity | PostHog for product behavior. Clarity for heatmaps and user confusion. |
| Data refresh | Existing scheduled automation | Keep backups, change reports, stale flags, and alert candidate exports. |

# Phase 1 - Public launch foundation

Goal Collect emails and see if people care. Do this before spending weeks on full account systems.

[ ] Buy a clean, trustworthy domain.

[ ] Deploy the current site to Vercel or equivalent hosting.

[ ] Connect email capture form for the free 10-lead sample.

[ ] Create free sample download page.

[ ] Add disclaimer, terms, and privacy pages.

[ ] Add analytics: landing page visits, signup clicks, report clicks, listing views, property link clicks.

[ ] Add basic SEO pages for Georgia, Atlanta, counties, land banks, tax sales, and surplus properties.

[ ] Add sponsor placeholder sections, but keep them hidden or subtle until traffic exists.

# Domain direction

| Domain idea | Why it works | Caution |
| --- | --- | --- |
| GeorgiaLandFinder.com | Clean, broad, trustworthy, and easy to remember. | Best overall if available. |
| GALandFinder.com | Shorter and brandable. | Less obvious to non-Georgia users. |
| GeorgiaLandAlerts.com | Strong if alerts become the core product. | Narrower than full dashboard/report. |
| PublicLandFinder.com | Broader expansion potential beyond Georgia. | May be less locally focused. |
| LowCostGeorgiaLand.com | Direct SEO angle. | Can feel cheap or spammy if not designed well. |

Brand warning Avoid making "free land" the main brand. It attracts tire-kickers and scam energy. Use "low-cost land", "public-land research", "land-bank", "surplus", and "land intelligence" instead.

# Phase 2 - First money

Goal Prove someone will pay before building complex subscriptions.

[ ] Create the $29 Georgia Low-Cost Land Report as CSV plus Markdown/PDF-style report.

[ ] Create a Stripe Payment Link for the report.

[ ] Create report sales page.

[ ] Create thank-you/download page.

[ ] Send purchase confirmation email with report download link.

[ ] Add upsell to alerts and dashboard subscription after purchase.

[ ] Track checkout clicks, purchases, download clicks, and upsell clicks.

| Product | Price | Purpose |
| --- | --- | --- |
| Free 10-lead sample | $0 | Email capture and proof of value. |
| Georgia Low-Cost Land Report | $29 one-time | Fast paid validation with low friction. |
| Basic Alerts | $9/month | Weekly recurring revenue with lightweight delivery. |
| Pro Alerts | $19/month | County/city watchlists and priority/high-fit alerts. |
| Dashboard Starter | $29/month | Full database browsing and basic filters. |
| Dashboard Pro | $49/month | Exports, favorites, notes, lead cards, advanced filters. |
| Dashboard Investor | $99/month | Agency view, pipeline board, high-fit watchlist, priority alerts. |

# Phase 3 - Alerts subscription

Goal Build recurring revenue without relying on users logging into the dashboard every day.

[ ] Create alert preferences form.

[ ] Create $9 and $19 Stripe subscription checkout links.

[ ] Use alert_candidates CSV from automation as the weekly source.

[ ] Send weekly digest email manually at first if needed.

[ ] Later automate alerts with Supabase scheduled function or cron.

[ ] Add manage preferences and unsubscribe links.

[ ] Track alert signup clicks, subscription conversions, opens, and property link clicks.

| Alert type | Why users care |
| --- | --- |
| New land-bank lot | Land-bank opportunities can disappear or get attention quickly. |
| Under-$50K opportunity | Strong buyer intent and easy filter for value seekers. |
| Atlanta / metro Atlanta alert | Local focus with higher perceived value. |
| Tax sale / sheriff sale notice | Time-sensitive, but needs strong risk warnings. |
| High-fit lead | Saves users from scanning everything. |
| Status or price change | This is true monitoring value, not just listing aggregation. |

# Phase 4 - Auth, Google OAuth, and dashboard gating

Important: Stripe is not your login system. Stripe handles payment. Supabase/Auth handles accounts and access. Stripe webhooks update access levels after payment.

| User action | Account required? | Recommended flow |
| --- | --- | --- |
| View landing page | No | Open access. |
| Get free sample | No | Email capture only. |
| Buy $29 report | Not required | Stripe checkout plus email delivery. Optional account creation after purchase. |
| Subscribe to alerts | Yes or email-managed | Simple account or email preference link. |
| Access dashboard | Yes | Supabase Auth with Google OAuth and email magic link. |
| Save favorites/notes | Yes | Requires user profile. |
| Manage billing | Yes | Stripe customer portal. |

Access levels to support:

free

report_buyer

alerts_basic

alerts_pro

dashboard_starter

dashboard_pro

dashboard_investor

admin

# Payment-to-access logic

| Payment event | Access level granted | What unlocks |
| --- | --- | --- |
| Report purchase | report_buyer | Download the full $29 report and report-linked leads. |
| $9 alerts subscription | alerts_basic | Weekly alert digest and alert preferences. |
| $19 alerts subscription | alerts_pro | Priority categories, county watchlists, under-$50K alerts. |
| $29 dashboard subscription | dashboard_starter | Full database browse, search, basic filters. |
| $49 dashboard subscription | dashboard_pro | Exports, favorites, notes, lead cards, advanced filters. |
| $99 dashboard subscription | dashboard_investor | Agency view, pipeline board, priority/high-fit watchlist. |

# Phase 5 - Sponsor and ad system

Goal Create extra revenue without making the product look cheap. Use flat-rate sponsorships, not referral fees tied to real estate closings.

| Sponsor category | Where it can appear |
| --- | --- |
| Title search companies | Dashboard sidebar, report, weekly alert email. |
| Real estate attorneys | Due diligence checklist, agency contact view, disclaimer-adjacent resource box. |
| Surveyors | Property detail pages, report, county pages. |
| Land clearing / soil testing | Development readiness sections. |
| Builders / modular home companies | Build requirement sections, post-report upsells. |
| Permit consultants | Zoning and next-action sections. |
| Hard money lenders | Investor pages only, with clear disclosure. |

[ ] Add sponsor slots in dashboard sidebar.

[ ] Add sponsored resource block in reports and free sample file.

[ ] Add sponsor slot in weekly alert emails.

[ ] Create sponsor media kit with monthly flat-rate pricing.

[ ] Track sponsor impressions and clicks.

[ ] Clearly disclose sponsored resources.

# SEO plan

Start SEO now. Create useful landing pages that answer real questions, not thin spam pages. Each page should include official source links, risks, current listing count where available, and a CTA to the free sample or alerts.

| SEO page | Intent |
| --- | --- |
| /georgia-low-cost-land | Main topical page for broad low-cost Georgia land search. |
| /georgia-land-bank-properties | Capture land-bank-specific searches. |
| /atlanta-low-cost-land | Atlanta-specific search and local credibility. |
| /fulton-county-land-bank-properties | County-level long-tail search. |
| /dekalb-county-land-bank-properties | County-level long-tail search. |
| /clayton-county-land-bank-properties | County-level long-tail search. |
| /georgia-tax-sale-land | Tax deed/tax sale education and warnings. |
| /georgia-surplus-property | Public surplus property search intent. |
| /how-to-buy-land-bank-property-in-georgia | Educational content with strong signup CTA. |
| /how-georgia-tax-deed-sales-work | Risk-aware content that builds trust. |

# Analytics events to add

| Category | Events to track |
| --- | --- |
| Marketing | landing page visits, pricing views, CTA clicks, free sample signups. |
| Sales | report checkout clicks, report purchases, alert checkout clicks, dashboard checkout clicks. |
| Product | listing views, property link clicks, GIS link clicks, filter usage, search terms. |
| Retention | saved leads, notes added, export clicks, return visits, alert clicks. |
| Sponsors | sponsor impressions, sponsor clicks, sponsor page conversions. |

# What not to do yet

Do not build a giant account system before testing paid demand.

Do not spend weeks perfecting OAuth before the $29 report can be purchased.

Do not add random Google ads before the site has traffic.

Do not build complex role permissions until Stripe purchases are proven.

Do not lead with "free land" as the SEO/brand hook.

Do not present sponsor placements as referrals or guarantees.

# Immediate sprint checklist

| Order | Task | Done |
| --- | --- | --- |
| 1 | Buy domain. | [ ] |
| 2 | Deploy site to Vercel. | [ ] |
| 3 | Add email capture form. | [ ] |
| 4 | Add free sample download flow. | [ ] |
| 5 | Add Stripe $29 report checkout link. | [ ] |
| 6 | Add report thank-you/download page. | [ ] |
| 7 | Add disclaimer, privacy, and terms pages. | [ ] |
| 8 | Add analytics. | [ ] |
| 9 | Add SEO county/topic landing pages. | [ ] |
| 10 | Add sponsor placeholder sections. | [ ] |

# Second sprint checklist

| Order | Task | Done |
| --- | --- | --- |
| 11 | Build alerts subscription flow. | [ ] |
| 12 | Add Supabase Auth with Google OAuth and email magic link. | [ ] |
| 13 | Connect Stripe webhooks. | [ ] |
| 14 | Gate dashboard features by access level. | [ ] |
| 15 | Add account and billing page. | [ ] |
| 16 | Add sponsor admin panel. | [ ] |
| 17 | Create sponsor media kit. | [ ] |

# Simple launch sequence

[ ] Launch the public site with email capture and the free sample.

[ ] Promote the free sample in Georgia investor, builder, and land buyer channels.

[ ] Sell the $29 report through Stripe Payment Link.

[ ] Watch analytics for county interest, listing clicks, and checkout intent.

[ ] Add alerts once users show interest in recurring updates.

[ ] Add Google OAuth and dashboard gating once dashboard subscriptions are ready to sell.

[ ] Add sponsors only after traffic, email opens, or dashboard usage can be shown.

Blunt recommendation Start with email capture, $29 report, hosting, and analytics. Then add alerts. Then add Google OAuth and dashboard subscriptions. The dashboard is built already, so do not let login/payment plumbing slow down the first sale.

# Core positioning to keep using

Stop wasting hours digging through county websites. Get curated Georgia low-cost land leads with source links, risk flags, alerts, and next-step instructions.

Avoid claiming that the product sells land, guarantees profit, gives legal advice, or provides brokerage services. Keep the language focused on research, data organization, alerts, due diligence support, and source links.